# West-East Team Kickoff Meeting Notes – Sun Feb 15, 2015

## First Deliverable

Milestone 1 - March 5th - 30 min presentation “Pitch” on what we can deliver.

* Presentation Slide Deck
* Requirements and Design

## Project Scope

Need a design for the full system plus one addition feature to set the project apart

## Actions

**Backend Technology for Template/Plate Mgmt.**

Team agreed on Relational Database for Plate / Template Mgmt

Investigating Java/JPA or Groovy/Grails for Plate Mgmt backend

* Mark F – JPA Spike to test back-end services (Plate Mgmt) using Java and JPA
* Alan O – Grails Spike to test Grails for back-end services

**Frontend**

Team agreed on Web Front End

Team thought Anglular.js framework may be best

Visualizations for Results

* Sean investigate Angular Visualizations

**Backend For Results Analysis**

Some discussion regarding Mongo of other NOSQL database for this data

Team want to see some data samples

## Other Logistics

**Meetings**

* Meeting on Thursdays for 30 Mins after class
* Sunday times – TBA with team and Robert

**Repostiory**

* GitHub. Place project documentation in <https://github.com/massfords/we99.git>

**Stories / Planning**

* Use GitHub Issues for now for story planning